## Slide 1: Effective Meetings
Purpose, Agenda, Roles, and Follow-Through
Presented by Michael F. Stratton
Not an official U.S. government publication. Independent technical analysis; not reviewed or endorsed by any federal agency.
Why · What · Who · How
Federal Modernization Workbook · Companion guide
Why meetings matter, the agenda, the roles, and a before / during / close / after routine, with templates and a checklist
Notes: [0:00–0:45] Welcome. This briefing comes from a companion guide to the Federal Modernization Workbook, and it's about something every program does every week: meet. The guide starts from one idea. A meeting is a tool for deciding and coordinating. If it ends without decisions and owners, it was a status report that cost an hour of everyone's time. I'll follow the same four questions as the book decks: why meetings matter, what a good meeting needs, who does what in the room, and how to run one from before it starts to after it ends, with two templates and a checklist at the end. Let's start with why this matters to a modernization program. Detail: The guide opens with one line: a meeting is a tool for deciding and coordinating; if it ends without decisions and owners, it was a status report that cost an hour of everyone's time. It covers why a modernization program lives or dies by its meetings, the three kinds of meeting and what each is for, the roles every meeting needs, and a before / during / after routine with an agenda template, a notes template and a one-page checklist. The practices come from public guidance, chiefly GSA's 18F team, and from facilitation training used in industry and academia. The deck follows the book decks' Why / What / Who / How order: Why (slides 2–4: why meetings matter), What (5–10: is a meeting needed, the three kinds, the agenda), Who (11–12: the roles), How (13–22: before, during, close, after, the two templates, the checklist, further reading). Workbook: Companion guide, Effective Meetings — In this guide

## Slide 2: A modernization program runs on its meetings
WHY
Change advisory boards
Cutover go / no-go calls
Architecture reviews
Vendor working sessions
Steering committees
Where decisions are made
Most of the program's decisions are made in one of these meetings.
Where slippage starts
Most of its slippage starts in one that ended without a clear decision or a named owner.
A meeting is a tool for deciding and coordinating. If it ends without decisions and owners, it was a status report that cost an hour of everyone's time.
Sources: the guide's own framing. Companion guide, Effective Meetings.
Notes: [0:45–1:28] Why should a modernization program care about meeting habits? Because meetings are where the program is actually coordinated. From the change advisory board to the cutover go or no-go call to the steering committee, most of the program's decisions get made in a meeting of some kind. And the guide makes a sharper point: most of a program's slippage starts in a meeting that ended without a clear decision or a named owner. So a meeting that drifts isn't just a lost hour. It can be the moment a schedule starts to slip, with nobody holding the next step. The good news is that the fix isn't new. Detail: A modernization program is coordinated through meetings: change advisory boards, cutover go/no-go calls, architecture reviews, vendor working sessions, steering committees. Most of the program's decisions are made in one of them, and most of its slippage starts in one that ended without a clear decision or a named owner. This framing is the guide's own (no external source); the callout is the guide's opening line. Workbook: Companion guide, Effective Meetings — Why meetings matter to a modernization program

## Slide 3: The habits are old, and they work
WHY
Industry: Intel
A course on effective meetings was mandatory for new employees
Often taught by Andy Grove himself, while he was CEO
Government: GSA's 18F
The federal digital-services team's short public guide (2016)
A clear purpose, a complete agenda, assigned roles, written next steps
Academia
Faculty development: UPMC Children's Hospital of Pittsburgh (2016)
Engineering: Portland State University's meeting toolbox (2018)
The same structure
The pattern is consistent because it works. Purpose, agenda, roles and written next steps: the same four ideas, from three different worlds.
Sources: Belludi, Right Attitudes (2023); 18F, GSA (2016); Ploof, UPMC Children's (2016); Recktenwald, Portland State (2018). Companion guide, Effective Meetings.
Notes: [1:28–2:11] These habits have a long track record, and that's the best reason to trust them. At Intel, a course on effective meetings was mandatory for new employees, and Andy Grove often taught it himself while he was C E O. In government, G S A's eighteen F, the federal digital-services team, published a short public guide built on the same few ideas: a clear purpose, a complete agenda, assigned roles and written next steps. And university faculty-development and engineering programs teach the same structure. When industry, government and academia keep landing on one pattern, it's because the pattern works. Here it is in a single picture. Detail: Intel made a course on effective meetings mandatory for new employees, often taught by Andy Grove himself while he was CEO (Belludi, Right Attitudes, January 26, 2023). GSA's 18F published a short public guide, "How to run an efficient meeting" (December 14, 2016, archived on the 18F blog), built on a clear purpose, a complete agenda, assigned roles and written next steps. University faculty-development (Ploof, UPMC Children's Hospital of Pittsburgh, August 4, 2016) and engineering programs (Recktenwald, Portland State University, January 4, 2018) teach the same structure. The guide: "The pattern is consistent because it works." Workbook: Companion guide, Effective Meetings — Why meetings matter to a modernization program

## Slide 4: Before, during, after: what each phase produces
WHY
The loop closes on the next agenda. What one meeting produces opens the next: start it by reviewing the previous action items.
Sources: 18F, GSA (2016); Ploof, UPMC Children's (2016); Recktenwald, Portland State (2018); the guide's figure. Companion guide, Effective Meetings.
Notes: [2:11–2:54] It helps to see the whole routine at once, because each phase depends on the one before it. Before the meeting, you set it up: the purpose, the agenda, the roles and the right people. During it, you run it: on time, on the agenda, with anything off-topic parked. After it, you follow through: written notes the same day, and every action with an owner and a due date. The part to notice is the arrow back. What comes out of one meeting opens the next one's agenda, so nothing quietly drops. But there's a question that comes before all of this: do you need a meeting at all? Detail: The guide's figure: Before (purpose and meeting type, agenda sent a day ahead, roles assigned, only the people needed); During (start on time, confirm purpose and roles, follow the agenda, parking lot and timekeeping); After (notes sent the same day, actions with owner and due date, parking lot routed, reviewed at the next meeting). An arrow from After loops back to Before, labeled "next agenda": 18F recommends opening the next meeting by reviewing the previous action items. The How section later splits out the Close as its own phase, as the guide's "Running the meeting" section does. Workbook: Companion guide, Effective Meetings — Why meetings matter to a modernization program (figure: Before, during, and after)

## Slide 5: Is a meeting needed at all?
WHAT
18F's test
Is the meeting a better use of the attendees' time than not meeting?
Ask this first, before the agenda, the roles or the invitation.
The usual reasons for a meeting
Giving information
Working a problem
“Satisfying requirements”
“Tradition”
From real work to simply satisfying requirements and tradition.
Can some of those goals be met another way? The UPMC session asks it of each reason; the guide turns it into a working rule.
Sources: 18F, GSA (2016); Ploof, UPMC Children's Hospital of Pittsburgh (2016). Companion guide, Effective Meetings.
Notes: [2:54–3:33] Every meeting spends its attendees' time, so the first question is whether to hold one. Eighteen F's test is simple: is this meeting a better use of everyone's time than not meeting? A faculty-development session at a children's hospital in Pittsburgh looked at why people actually call meetings. Some reasons are good ones, like giving information or working a problem. Others are more honest about habit: satisfying requirements, or simply tradition. Its advice is to ask whether some of those goals could be met another way. The guide turns that question into a simple working rule. Detail: "Ask this first." 18F's test is whether the meeting is a better use of the attendees' time than not meeting. A faculty-development session at UPMC Children's Hospital of Pittsburgh (Dianna Ploof, EdD, Department of Pediatrics Faculty Development) lists the usual reasons for a meeting, from giving information and working a problem to simply "satisfying requirements" and "tradition," and asks whether some of those goals can be met another way. Workbook: Companion guide, Effective Meetings — Is a meeting needed at all?

## Slide 6: Meet, write it down, or retire it
WHAT
Information only, one way
Nothing to discuss or decide; the information flows from one person to the rest.
→ Send a written update
Meet only if questions need live discussion
A problem to work, or a decision to make
The group has to generate options, narrow them, or commit.
→ Meet
With the right people in the room
A recurring meeting
Re-check its purpose each quarter.
→ Cancel, or turn it into a written report
If it no longer decides anything
Design guidance. This is the guide's working rule for the program, built on 18F's test and the UPMC list; it is not a quoted source requirement.
Sources: working rule (design guidance); 18F, GSA (2016); Ploof, UPMC Children's Hospital of Pittsburgh (2016). Companion guide, Effective Meetings.
Notes: [3:33–4:18] This rule matters because it gives people permission not to meet. It's the guide's own design guidance for the program, built on those two sources. If information only needs to flow one way, send a written update, and meet only if the questions really need live discussion. If there's a problem to work or a decision to make, that's what meetings are for, so meet, with the right people in the room. And give every recurring meeting a check once a quarter. One that no longer decides anything should be cancelled, or turned into a written report. Once you've decided to meet, the next question is what kind of meeting it is. Detail: The guide's working rule for the program (design guidance, not a source requirement): information only, one way, means send a written update, and hold a meeting only if questions need live discussion. A problem to work or a decision to make means meet, with the right people in the room. A recurring meeting: re-check its purpose each quarter; a recurring meeting that no longer decides anything should be cancelled or turned into a written report. The descriptions in the cards' second lines ("nothing to discuss or decide"; "generate options, narrow them, or commit") paraphrase the guide's three meeting types on the next slide. Workbook: Companion guide, Effective Meetings — Is a meeting needed at all? (working rule)

## Slide 7: Three kinds of meeting, and what each is for
WHAT
Type | What happens | What it needs | What it produces
Information sharing | Mostly one-way reporting, with clarifying questions | Material sent in advance; focus on what others need to know; no rehashing past decisions | Shared understanding
Problem solving | Open discussion among many people | A time limit, a note-taker, a divergent phase (generate ideas), then a convergent phase (narrow them) | Options, criteria, and the questions still open
Decision making | The group commits to one option | What is being decided, stated in advance; the method agreed in advance (consensus, majority, or deferral to an owner); everyone has the information | A recorded decision, an owner, and next steps
One meeting can hold more than one type. But each agenda item is one of them, and the agenda says which.
Sources: Recktenwald, Portland State University (2018), drawing on Cameron Herold, Meetings Suck (2016). Companion guide, Effective Meetings.
Notes: [4:18–5:04] Knowing the kind of meeting tells people how to take part. Engineering guidance from Portland State University, drawing on Cameron Herold's book Meetings Suck, sorts meeting work into three types: sharing information, solving a problem, and making a decision. Each one needs something different. Sharing works when the material goes out in advance. Problem solving needs a time limit, a note-taker, and a phase that opens up ideas before one that narrows them. And a decision needs the question, and the way the group will decide, agreed beforehand. One meeting can hold more than one type, but each agenda item should be one of them, and the agenda should say which. The same source adds two warnings. Detail: Engineering-education guidance from Portland State University (Gerald Recktenwald, "Supplemental Notes: A Meeting Toolbox"), drawing on Cameron Herold's Meetings Suck, sorts meeting work into three types. Information sharing: mostly one-way reporting with clarifying questions; needs material sent in advance, focus on what others need to know, no rehashing past decisions; produces shared understanding. Problem solving: open discussion among many people; needs a time limit, a note-taker, a divergent phase then a convergent phase; produces options, criteria and the questions still open. Decision making: the group commits to one option; needs what is being decided stated in advance, the decision method agreed in advance (consensus, majority, or deferral to an owner), and everyone having the information; produces a recorded decision, an owner and next steps. Workbook: Companion guide, Effective Meetings — The three kinds of meeting

## Slide 8: Don't do the work in the room; name the shift
WHAT
Don't do the work in the meeting
When the group starts doing detailed analysis together:
Stop
Agree who, by when, and what they'll deliver
Back to the agenda
Name the shift
When the discussion moves to a new kind of work, the facilitator says so out loud:
Reporting
Problem solving
Deciding
It keeps the group on the same task. Both warnings come from the same source, and both apply directly to technical programs.
Sources: Recktenwald, Portland State University (2018). Companion guide, Effective Meetings.
Notes: [5:04–5:47] These two warnings land hard on technical programs, where it's tempting to solve the problem live, on the call. The first is: don't do the work in the meeting. When the group starts doing detailed analysis together, stop, agree who will do it, by when and what they'll deliver, and then go back to the agenda. The second is: name the shift. When the discussion moves from reporting into problem solving, or from problem solving into deciding, the facilitator says so out loud. It keeps everyone working on the same task at the same moment. Both warnings depend on a good agenda, and that's the next topic. Detail: Two warnings from Portland State's toolbox that the guide says apply directly to technical programs. Don't do the work in the meeting: when a group starts doing detailed analysis together, stop, agree on who will do it, by when, and what they'll deliver, then go back to the agenda. Name the shift: when a discussion moves from reporting to problem solving, or from problem solving to deciding, the facilitator should say so out loud; it keeps the group on the same task. Workbook: Companion guide, Effective Meetings — The three kinds of meeting (two warnings)

## Slide 9: The agenda defines the meeting, and its end
WHAT
A list of topics
“Identity” · “Network” · “AOB”
A real agenda item
“Which three pilot sites go first?” focuses discussion better than “Pilot sites.”
Each item gives | Why
Item, as a question or outcome | Focuses the discussion
Type | Inform, discuss, or decide, so people know how to take part
Owner | The person who leads that item
Time | Minutes allowed for the item
Preparation | What to read or bring beforehand
When the agenda is done, the meeting is done. The agenda defines the meeting's content and tells everyone when it is over; a list of topic names does not.
Sources: 18F, GSA (2016); Ploof, UPMC Children's Hospital of Pittsburgh (2016). Companion guide, Effective Meetings.
Notes: [5:47–6:30] The agenda matters more than most people think, because it defines what the meeting covers and tells everyone when it's over. When the agenda is done, the meeting is done. A list of topic names can't do that job; a line that just says network tells nobody what's expected of them. A real agenda writes each item as a question or an outcome, says whether it's there to inform, to discuss or to decide, and gives it an owner, a time and any preparation. Which three pilot sites go first? focuses a room far better than pilot sites. Around those items, a few more details make the difference. Detail: 18F: the agenda defines the meeting's content and tells everyone when it is over; when the agenda is done, the meeting is done. A list of topic names ("Identity," "Network," "AOB") does not do that. A real agenda gives, for each item: the item written as a question or outcome ("Which three pilot sites go first?" focuses discussion better than "Pilot sites," per the UPMC session); its type (inform, discuss, or decide, so people know how to take part, per 18F); an owner who leads it; the minutes allowed; and the preparation (what to read or bring). Workbook: Companion guide, Effective Meetings — The agenda: more than a list of topics

## Slide 10: Around the items: purpose, title, timing, headcount
WHAT
Above the items
Purpose and expected outcomes
Where the notes will be kept
Call-in or room details
A specific title
“Cutover go/no-go, wave 2,” not “Weekly sync.”
One page
Keep the agenda to one page and put the detail in attachments.
Send it early
At least a day ahead, so people can prepare
At a consistent time for recurring meetings
Changes proposed before the meeting, not debated at its start
Length and headcount (18F)
15 or 45 minutes, not the default 30 or 60: room between meetings, spare time if an item runs over
Double digits? Ask whether everyone needs to attend; keep to about a dozen
Sources: 18F, GSA (2016); Recktenwald, Portland State University (2018). Companion guide, Effective Meetings.
Notes: [6:30–7:18] These details are small, but they're what let people prepare, and decide whether they need to come. Above the items, state the purpose and the expected outcomes, and say where the notes will live. Give the meeting a specific title, like cutover go or no-go, wave two, rather than weekly sync, and keep the agenda to a single page. Send it at least a day ahead, and let people propose changes before the meeting instead of debating the agenda at its start. Eighteen F also suggests fifteen- or forty-five-minute meetings, which leave room between meetings and spare time if an item runs over, and about a dozen people at most. With the agenda set, let's look at who does what. Detail: Above the items, the agenda states the meeting's purpose and expected outcomes, where the notes will be kept, and the call-in or room details (18F). Its title should be specific: "Cutover go/no-go, wave 2," not "Weekly sync" (Portland State). Keep it to one page and put the detail in attachments (Portland State). Send it early enough for people to prepare (at least a day ahead), at a consistent time for recurring meetings, and let attendees propose changes before the meeting rather than debating the agenda at its start (18F; Portland State). Scheduling (18F): 15- or 45-minute meetings instead of the default 30 or 60 leave room between meetings and spare time if an item runs over; once a meeting reaches double digits, ask whether everyone needs to attend; keep meetings to about a dozen people. Workbook: Companion guide, Effective Meetings — The agenda: more than a list of topics (header, sending, scheduling)

## Slide 11: Six roles, and everyone knows which they hold
WHO
Role | Responsibilities
Leader / facilitator | Convenes and runs the meeting; keeps to the agenda; draws out quieter people and stops one voice dominating; ends it when the agenda is done. Focuses on process; need not be who called it. Have a backup.
Timekeeper | Tracks time on each item, warns when one will run over, and calls for the group to re-prioritize. Supports the facilitator; doesn't replace them.
Note-taker | Records decisions, action items, open questions and parking-lot items, not a transcript. Checks the record for accuracy and publishes it.
Decision-maker | The person (or people) with authority to decide. If they aren't in the room, a “decide” item can't be decided.
Participants | Arrive on time and prepared; listen; keep disagreement about ideas, not people; accept the group's decision.
Closer (optional) | Runs the close: summarizes outcomes, confirms every action has an owner and a date, sets up the next meeting. Often the facilitator.
Every meeting needs named roles, and every attendee should know which one they hold.
Sources: 18F, GSA (2016); Ploof, UPMC Children's Hospital of Pittsburgh (2016); Recktenwald, Portland State University (2018). Companion guide, Effective Meetings.
Notes: [7:18–7:59] Roles matter because the guide's rule is simple: every meeting needs named roles, and every attendee should know which one they hold. The table shows the six and what each does, so I'll pick out two. The facilitator focuses on the process, not the content, and doesn't have to be the person who called the meeting; it's wise to have a backup. And the decision-maker has to be in the room. If the person with the authority isn't there, an item marked decide simply can't be decided, however good the discussion was. The role that's forgotten most often, though, is the note-taker. Detail: Leader / facilitator: convenes and runs the meeting; keeps discussion on the agenda; draws out quieter people and stops one voice dominating; ends the meeting when the agenda is done; focuses on process and need not be the person who called the meeting (18F; UPMC; Portland State); have a backup (18F). Timekeeper: tracks time on each item, warns when an item will run over, calls for the group to re-prioritize; supports the facilitator but doesn't replace them (Portland State). Note-taker: records decisions, action items, open questions and parking-lot items, not a transcript; checks the record and publishes it (UPMC; Portland State). Decision-maker: the person or people with authority to decide; if they aren't in the room, a "decide" item can't be decided (18F). Participants: arrive on time and prepared; listen; keep disagreement about ideas, not people; accept the group's decision (Portland State). Closer (optional): summarizes outcomes, confirms every action item has an owner and a date, sets up the next meeting; often the facilitator (Portland State). Workbook: Companion guide, Effective Meetings — Roles

## Slide 12: Who's taking notes? Combining and rotating roles
WHO
The most common mistake
18F calls failing to assign a note-taker the most common meeting mistake. Any attendee can fix it by asking.
Combine roles in small meetings
In small or recurring meetings, one person can hold more than one role
The facilitator as closer
The note-taker as timekeeper
Rotate roles across the team
Rotating roles across the team spreads the skill.
Any attendee can ask: “Who's taking notes?”
Sources: 18F, GSA (2016); Recktenwald, Portland State University (2018). Companion guide, Effective Meetings.
Notes: [7:59–8:36] Eighteen F calls failing to assign a note-taker the most common meeting mistake, and it's also the easiest one to fix. Any attendee can simply ask: who's taking notes? Roles don't need a crowd, either. In a small or recurring meeting, one person can hold two of them, the facilitator acting as closer, or the note-taker keeping time. And rotating the roles across the team spreads the skill, so the meeting doesn't depend on any one person. With the roles in place, here's how a meeting runs from start to finish. Detail: 18F calls failing to assign a note-taker the most common meeting mistake; any attendee can ask, "Who's taking notes?" In small or recurring meetings one person can hold more than one role (the facilitator as closer, the note-taker as timekeeper), and rotating roles across the team spreads the skill (Portland State). Workbook: Companion guide, Effective Meetings — Roles

## Slide 13: Four phases, one loop: before, during, close, after
HOW
Before
Confirm it's needed, and its type
Agenda and prep sent
Roles assigned; right people invited
PRODUCES
An agenda, and the right people
During
Start on time
Follow the agenda
Park what doesn't fit; take notes
PRODUCES
Discussion, decisions, a parking lot
Close
The last few minutes, reserved
Read back decisions and actions
Route the parking lot
PRODUCES
Every action with an owner and a date
After
Notes sent the same day
Stored in the team record
Reviewed at the next meeting
PRODUCES
A written record, carried forward
next agenda: open by reviewing the previous action items
The close is its own phase. Reserve the last few minutes on the agenda for it, and aim to end early.
Sources: 18F, GSA (2016); Ploof, UPMC Children's Hospital of Pittsburgh (2016); Recktenwald, Portland State University (2018). Companion guide, Effective Meetings.
Notes: [8:36–9:14] Thinking in four phases helps, because each one produces something the next one needs. The picture earlier showed three; the guide's routine splits out a fourth, the close, a few minutes reserved at the end of the meeting itself. That's where discussion turns into decisions read back and actions with owners and dates. Before gives you an agenda and the right people; during gives you the discussion and the decisions; and after puts everything in writing and carries it into the next agenda, which closes the loop. Let's take each phase in turn, starting before anyone joins. Detail: The guide's "Running the meeting" section has four parts: Before, During, Close and After. The lifecycle figure on slide 4 shows three (Before, During, After), with the close folded in; this flow splits it out. Before: confirm the meeting is needed and its type, send the agenda with preparation, assign roles, invite only the people needed. During: start on time, follow the agenda, use a parking lot, take useful notes. Close: reserve the last few minutes on the agenda and aim to end early (18F; UPMC); read back decisions and actions, route the parking lot. After: send notes the same day, store them in the team record, review the previous action items at the next meeting (18F). The "produces" lines summarize what each phase's steps yield, in the guide's terms. Workbook: Companion guide, Effective Meetings — Running the meeting

## Slide 14: Before: confirm, write, assign, remind
HOW
1
Confirm the meeting is needed, and its type
Inform, discuss, or decide
2
Write and send the agenda
With the preparation material attached
3
Assign the roles, and invite only the people the items need
See the test on the right
4
Shortly before, send a reminder with the agenda
Arrive early and test the equipment
Who belongs on the invitation
Those affected by a decision
Those with the knowledge, resources, or authority it requires
The decision-maker, for any “decide” item
Sources: 18F, GSA (2016); Ploof, UPMC Children's Hospital of Pittsburgh (2016). Companion guide, Effective Meetings.
Notes: [9:14–9:52] Much of a meeting's success is settled before it starts. First, confirm the meeting is needed, and what type it is. Then write the agenda and send it with the preparation attached, assign the roles, and invite only the people the items need. The children's hospital guidance gives a good test for that invitation list: the people affected by a decision, and the people with the knowledge, resources or authority it requires. Shortly before the meeting, send a reminder with the agenda, then arrive early and test the equipment. Now the meeting begins. Detail: Before: (1) confirm the meeting is needed and its type; (2) write and send the agenda, with preparation material attached; (3) assign the roles and invite only the people the items need: those affected by a decision, and those with the knowledge, resources, or authority it requires (UPMC); (4) shortly before, send a reminder with the agenda; arrive early and test the equipment (18F). The decision-maker line comes from the Roles section: if they aren't in the room, a "decide" item can't be decided (18F), and the checklist's Before row includes "Decision-maker attending." Workbook: Companion guide, Effective Meetings — Running the meeting — Before

## Slide 15: Start on time, and stay on the agenda
HOW
Start
On time, every time
State the purpose, confirm the agenda, name the roles
Point to the notes, slides, and chat in use
Ground rules
Agree or restate them at the start
Share air time: “take space, make space”
Treat different perspectives as valuable
Stay on track
Follow the agenda; leave it only deliberately, for a set time
Summarize as you go
Point latecomers to the agenda and notes; don't recap for them
Sources: 18F, GSA (2016); Ploof, UPMC Children's Hospital of Pittsburgh (2016). Companion guide, Effective Meetings.
Notes: [9:52–10:36] The first few minutes set the tone for everything after them. Start on time, every time. Open by stating the purpose, confirming the agenda and naming the roles, and point people to the notes, slides and chat you're using. Agree on a few ground rules, such as take space, make space, so the air time is shared. From then on, follow the agenda, and leave it only deliberately, for a set time. Summarize as you go. And when someone arrives late, point them to the agenda and the notes rather than recapping for them. So what happens to the topics that don't fit? That's the job of the parking lot. Detail: Start: start on time, every time (18F). Open by stating the purpose, confirming the agenda, and naming the roles; point to the notes, slides, and chat in use. Agree or restate ground rules; the UPMC session's examples include sharing air time ("take space, make space") and treating different perspectives as valuable. Stay on track: follow the agenda and leave it only deliberately, for a set time (18F); summarize as you go (UPMC); point latecomers to the agenda and notes instead of recapping for them (18F). Workbook: Companion guide, Effective Meetings — Running the meeting — During (Start; Stay on track)

## Slide 16: The parking lot, and notes worth keeping
HOW
Use a parking lot
Off the agenda, or can't be settled in time
Parked where all can see it
Notes section or whiteboard corner
Given an action
Another group, a future agenda, or a small team
Reviewed before the meeting ends
Take useful notes
Capture meaning, not dialogue
Decisions and assigned tasks first
Leave gaps in fast discussion; fill them the same day
Following up on the parking lot is what keeps people willing to park topics.
Sources: 18F, GSA (2016); Ploof, UPMC Children's Hospital of Pittsburgh (2016). Companion guide, Effective Meetings.
Notes: [10:36–11:15] A parking lot lets you protect the agenda without dismissing anyone's point. Topics that are off the agenda, or can't be settled in the time, go somewhere everyone can see, like a section of the notes or a corner of the whiteboard. Each one gets an action, and the whole lot is reviewed before the meeting ends. That follow-up is what keeps people willing to park a topic at all. Notes work the same way. Capture the meaning, not the dialogue, put decisions and assigned tasks first, and fill in any gaps the same day. Then comes the close. Detail: Parking lot: topics that are off the agenda, or can't be settled in the time available, go into a visible parking lot: a section of the notes or a corner of the whiteboard (18F). Give each entry an action (send to another group, add to a future agenda, assign to a small team), and review the parking lot before the meeting ends; following up on it is what keeps people willing to park topics (UPMC). Useful notes (18F): capture meaning, not dialogue; prioritize decisions and assigned tasks; leave gaps during fast discussion and fill them in the same day. Workbook: Companion guide, Effective Meetings — Running the meeting — During (Use a parking lot; Take useful notes)

## Slide 17: Close: read back decisions, owners and dates
HOW
Reserve the last few minutes on the agenda for the close, and aim to end early.
1
Read back the decisions
2
Read back each action item with its owner and due date
3
Route each parking-lot item
4
Ask what is missing, and what to change next time
5
Set the next meeting, and its facilitator if needed
Each owner confirms it out loud. Every action item leaves the room with an owner and a due date.
Sources: 18F, GSA (2016); Ploof, UPMC Children's Hospital of Pittsburgh (2016); Recktenwald, Portland State University (2018). Companion guide, Effective Meetings.
Notes: [11:15–11:50] The close is where discussion becomes commitment, so it gets its own place on the agenda: the last few minutes, with the aim of ending early. Read back the decisions. Then read back each action item with its owner and its due date, and have each owner confirm it out loud. Route every parking-lot item, ask what's missing and what to change about the meeting next time, and set the next meeting and its facilitator if one is needed. Then the work moves outside the room. Detail: Close: reserve the last few minutes on the agenda for the close, and aim to end early (18F; UPMC). (1) Read back the decisions. (2) Read back each action item with its owner and due date, and have each owner confirm it out loud (Portland State). (3) Route each parking-lot item. (4) Ask what is missing, and what to change about the meeting next time (UPMC). (5) Set the next meeting and its facilitator if one is needed (Portland State). Workbook: Companion guide, Effective Meetings — Running the meeting — Close

## Slide 18: After: notes the same day, no meeting after
HOW
Send the same day
Notes and action items in writing, with owners and dates.
Store, and correct in the open
Where the team keeps its records; any correction visible to everyone who attended.
Review at the next meeting
Open the next meeting by reviewing the previous action items.
Avoid the “meeting after the meeting.” Decisions made in the hallway exclude remote attendees and never reach the notes.
Sources: 18F, GSA (2016); Recktenwald, Portland State University (2018). Companion guide, Effective Meetings.
Notes: [11:50–12:24] Follow-through is where a meeting's value is kept or lost. Send the notes and action items in writing, with owners and dates, the same day. Store them wherever the team keeps its records, and make any correction visible to everyone who attended. Then open the next meeting by reviewing the previous action items. And avoid the meeting after the meeting. Decisions made in the hallway leave out the remote attendees, and they never reach the notes. To make all of this routine, the guide gives two templates. Detail: After: send the notes and action items in writing, with owners and dates, the same day (18F). Store the notes where the team keeps its records, and make any correction visible to everyone who attended (Portland State). Open the next meeting by reviewing the previous action items (18F). Avoid the "meeting after the meeting": decisions made in the hallway exclude remote attendees and never reach the notes (18F). Workbook: Companion guide, Effective Meetings — Running the meeting — After

## Slide 19: Template: the agenda
HOW
Field | Fill in
Meeting | <specific title, e.g. “Wave 2 cutover go/no-go”>
Date / time / length | <date> <start>–<end> (<15 ¦ 45 ¦ …> min)
Location / bridge | <room, link, dial-in>
Purpose | <one sentence>
Expected outcomes | <decisions to make, outputs to produce>
Notes kept at | <link>
Role | Name
Facilitator | <name>
Timekeeper | <name>
Note-taker | <name>
Decision-maker(s) | <name(s)>
Every role named before the meeting.
# | Item (as a question) | Type | Owner | Min | Prep
1 | Review open action items | Inform | <name> | 5 | Last notes
2 | <question>? | Decide | <name> | 15 | <doc link>
3 | <question>? | Discuss | <name> | 10 | –
4 | Close: decisions, actions, parking lot | – | Facilitator | 5 | –
Opens with the open action items; ends with a reserved close. Item 4 is the close, five minutes, run by the facilitator.
Sources: Templates: Agenda (the guide's design guidance, drawing on 18F and Portland State). Companion guide, Effective Meetings.
Notes: [12:24–13:02] A template matters because it makes the good agenda the easy one to write. This is the guide's agenda template. The top block carries everything we covered earlier: a specific title, the length, a one-sentence purpose, the expected outcomes and where the notes are kept. Then the roles, by name, including the decision-maker. Each item is a question, with its type, owner, minutes and preparation. Look at the first and last rows: every meeting opens by reviewing the open action items, and ends with a reserved close. The second template records what happened. Detail: The guide's agenda template, reproduced field for field. Header: MEETING (a specific title, e.g. "Wave 2 cutover go/no-go"); date / time / length (15, 45, … min); location / bridge (room, link, dial-in); purpose (one sentence); expected outcomes (decisions to make, outputs to produce); notes kept at (link). Roles: facilitator, timekeeper, note-taker, decision-maker(s). Items: number, item (as a question), type, owner, minutes, prep. Example rows: 1 Review open action items, Inform, 5 min, prep "Last notes"; 2 a question, Decide, 15 min, doc link; 3 a question, Discuss, 10 min; 4 Close: decisions, actions, parking lot, run by the facilitator, 5 min. The template is the guide's own; its fields follow 18F's agenda header and Portland State's toolbox. Workbook: Companion guide, Effective Meetings — Templates — Agenda

## Slide 20: Template: notes and action items
HOW
Field | Fill in
Meeting / date | <title> · <date>
Attendees / absent | <names> · <names>
Roles | Facilitator / Timekeeper / Note-taker: <names>
# | Decision | Decided by (name / method)
D1 | <decision> | <name / method>
Open question | Who will answer, by when
<question> | <who>, <by when>
# | What | Owner | Due | Status
A1 | <deliverable> | <name> | <date> | Open
A2 | <deliverable> | <name> | <date> | Open
Parking-lot item | Route to
<item> | <group / future agenda / owner>
NEXT MEETING: <date> Facilitator: <name>
Decisions, actions, parking lot, open questions. Not a transcript: what was decided, who does what by when, and what is still open.
Sources: Templates: Notes and action items (the guide's design guidance, drawing on 18F, UPMC and Portland State). Companion guide, Effective Meetings.
Notes: [13:02–13:36] The notes template is built around what people need afterward, and that isn't a transcript. After a short header with attendees, absentees and roles, it has four parts. Decisions, each with who decided and how. Action items, each with an owner, a due date and a status. The parking lot, with where each item is routed. And open questions, each with who will answer, and by when. It ends by setting the next meeting and its facilitator. Everything we've covered also fits on a single page. Detail: The guide's notes and action-items template, field for field. Header: MEETING and DATE; attendees and absent; facilitator / timekeeper / note-taker. DECISIONS: D1, the decision, decided by name or method. ACTION ITEMS: number, what, owner, due, status (A1, a deliverable, owner, date, Open). PARKING LOT: item, and where it is routed (group, future agenda, or owner). OPEN QUESTIONS: the question, and who will answer by when. NEXT MEETING: date and facilitator. The sections mirror the note-taker's role: decisions, action items, open questions and parking-lot items, not a transcript (UPMC; Portland State). Workbook: Companion guide, Effective Meetings — Templates — Notes and action items

## Slide 21: The one-page checklist
HOW
Phase | Check
Before | Is a meeting needed? · Type of each item set · Agenda with owners, times, prep sent ≥ 1 day ahead · Roles assigned · Decision-maker attending · Only needed people invited
Start | On time · Purpose, agenda, roles confirmed · Ground rules · Notes and parking lot visible
During | Agenda followed · Time tracked per item · Quiet voices drawn in · No work done in the room · Off-topic items parked
Close | Decisions read back · Every action has an owner and a date · Parking lot routed · “What would we change?” · Ended on time or early
After | Notes sent same day · Stored in the team record · Actions reviewed at the next meeting
The whole guide on one page. Each check points back to a section: the agenda, the roles, the parking lot, the close.
Sources: One-page checklist (the guide's summary of the sections above). Companion guide, Effective Meetings.
Notes: [13:36–14:10] A checklist matters because it puts every habit in one place you can check quickly. This one follows the same moments we've walked through: before the meeting, the start, during it, the close, and after. Each row is a handful of quick checks, from whether a meeting is needed at all, to the decision-maker attending, to the action items being reviewed at the next meeting. It's the whole guide, on one page. For anyone who wants to go deeper, two books are worth the time. Detail: The guide's one-page checklist, reproduced row for row. Before: is a meeting needed; type of each item set; agenda with owners, times, prep sent at least one day ahead; roles assigned; decision-maker attending; only needed people invited. Start: on time; purpose, agenda, roles confirmed; ground rules; notes and parking lot visible. During: agenda followed; time tracked per item; quiet voices drawn in; no work done in the room; off-topic items parked. Close: decisions read back; every action has an owner and a date; parking lot routed; "What would we change?"; ended on time or early. After: notes sent same day; stored in the team record; actions reviewed at the next meeting. Workbook: Companion guide, Effective Meetings — One-page checklist

## Slide 22: Further reading, and the standard in one line
HOW
Andrew S. Grove, High Output Management
Vintage, 1995 edition. Grove's own account of managing at Intel, including a chapter on meetings.
Cameron Herold, Meetings Suck
Lioncrest Publishing, 2016. The source of the roles and meeting types in Portland State's toolbox.
The standard: a real agenda, named roles, a parking lot, and written action items with owners and dates.
The guide, with every footnote: whalermike.github.io/modernization-workbook/docs/books/guides/effective-meetings.html
Sources: Further reading; Recktenwald, Portland State University (2018). Companion guide, Effective Meetings.
Notes: [14:10–14:46] The two books go deeper than any guide can. Andy Grove's High Output Management is his own account of managing at Intel, and it includes a chapter on meetings. Cameron Herold's Meetings Suck is the source of the roles and meeting types in Portland State's toolbox. But the standard itself fits in one line: a real agenda, named roles, a parking lot, and written action items with owners and dates. The backup slides list every source in full, and the guide itself is on the workbook site. Thank you. Detail: Further reading from the guide: Andrew S. Grove, High Output Management (Vintage, 1995 edition), Grove's own account of managing at Intel, including a chapter on meetings; Cameron Herold, Meetings Suck (Lioncrest Publishing, 2016), the source of the roles and meeting types in Portland State's toolbox. The one-line standard is the guide's own description: a real agenda, named roles, a parking lot, and written action items with owners and dates. This is a companion guide, not part of a numbered book. Workbook: Companion guide, Effective Meetings — Further reading